**Oct. 16, 2015**

**NMDOT District 3**

**Traffic Report**

**Interstate Roadways:**

**I-25 north and southbound at NM 6 (Los Lunas) Project A301120**

Sequoia Landscaping, Inc., Contractor

• I-25 northbound right lane closure at exit 203 (NM 6) Los Lunas beginning Oct. 13. Project runs through January 31, 2016. Daily start times: 7:00 a.m. – 3:30 p.m. for landscaping, irrigation and utility work on shoulder.

**I-25 Rio Bravo Roadway Reconstruction Project, I-25 MP 216.250 to MP 220 (Project A301010 / A301610)**

Project Manager Emiliano Martinez, NMDOT/Mountain States constructors, Inc. Contractor

• Project runs through Oct. 31, 2015 at milepost 220 (just south of the Rio Bravo Interchange) for approximately four miles (to the Broadway Interchange). Interstate traffic will be detoured to use Exit 220 Rio Bravo to Broadway (NM 47) to the on-ramp for Southbound I-25 Belen where motorists can return to I-25.

**(I-25 Business Loop 13) Belen Main Street MP 2.940 to 3.470 (Project 3100340)**

Project Manager Chris Sinclair, NMDOT /El Terrero Construction Contractor

• Project runs through June 18, 2016 from 7:00 a.m. to 6:30 p.m. Expect various lane closures for bridge replacement work.

**I-25 MP 189.7 to MP 193.1 (Belen) (Project A300363)**

Project Manager, Chris Sinclair, NMDOT/ Mountain States Constructions, Inc., Contractor

• Through October 30, I-25 north and southbound exits 190 and 191 will have periodic closures for installation of guardrail, rumble strip and striping. Message boards are posted alerting motorists of closure and alternate routes. Motorists can expect slowdowns. Project runs through November 2015.

**I-40 eastbound at Milepost 180 (Sedillo) and westbound Milepost 182 (NM 217)**

• J-H Supply Co., Contractor

Project dates: Oct. 19-23 from 9 a.m. – 3 p.m. Shoulder work on I-40 eastbound MP 180 (Sedillo) and Westbound I-40 at Exit 182 (NM 217). Flashing signs will be posted noting shoulder work.

(Con’t.)

**State Roadways**:

**NM 528 Southbound at Milepost 14.6 (Enchanted Hills)**

Bixby Electric, Inc., Contractor

• Oct. 18, from 9:00 a.m. – 3:30 p.m. for signal and lighting work. Crews will close southbound right lane on NM 528 at Enchanted Hills; police will be directing traffic. Digital message boards placed at work area 48 hours in advance.

 **NM 45 (Coors Boulevard) north and southbound at Milepost 15 (Quail road) to Milepost 20**Highway Supply, LLC, Contractor
• Project runs from Oct. 12-31, 2015 daily start time: 7:00 p.m. – 5:00 a.m. Sign replacement work. Drivers use caution, Mobile operation device used.

**NM 45 Coors Boulevard northbound from Sage to Central Ave.**

Light Connections, Inc., Contractor

• Oct. 19-23, 2015 daily start time: 9:00 a.m. – 3:00 p.m. for utility work. Bicycle lane closed.

**NM 556 Roy Avenue to Edith Blvd. to Second Street Round-A-Bout**

**MP .400 to MP .0860 2-23-2015 to 10-18-2015 (Project A300920)**

• Project Manager Jeremy Maestas, NMDOT/El Terrero Construction Contractor

Project runs through Oct. 18. Construction of bridge roadwork over Edith Blvd and the railroad. All lanes are currently open to traffic during daytime hours. Detour signs will be in place on I-25, NM 313, 2nd and 4th street for any night time closure.

**NM 47 at Milepost 31 (Sunflower Lane)**

New Mexico Gas Co., Contractor Contact: Richard Herrera
• Project runs Oct. 19-23, from 9:00 a.m.-3:00 p.m. Access to NM 47 from Sunflower Lane will be closed for utility work. Motorists may use Wesley Road as an alternate route.

**NM 47 at Milepost 31 to 32.8 (Project 3100300)**

Project Manager, Chris Sinclair/AUI, Inc. Contractor
• Project runs through February 13, 2016, southbound right lane closures from 10 p.m.-6:00 a.m. Sunday - Thursday for temporary concrete barrier installation.

• 7:00 a.m.-5:00 p.m. utility work on shoulder. Please observe signs.

**NM 47 at MP 40 (Isleta Pueblo) (Project A300510)**

Project Manager, Jill Mosher NMDOT/Kimo Constructors, Contractor

• Project runs through October 18. Intermittent north and southbound left lane closures for landscape.

(Con’t.)

**NM 345 Unser and Ladera (Southwest corner) southbound and eastbound lanes.**

R & O Construction, Contractor

Project runs through Nov. 6, 2015 from 7:00 a.m. – 5:00 p.m.

• roadway construction on medium crossovers. Motorists expect inside left lane closures north and southbound Unser Boulevard.

• signal and lighting work for a right hand turn lane.

**NM 333 from MP 11.9 to MP 16.3 Lane closures**

Cutler Repaving, Inc., Contractor

• Project runs through Nov. 7, 2015 from 8:30 a.m. - 6:00 p.m. for pavement resurfacing. Flagging operation will be used during roadway work. Speed Limit reduced to 35 m.p.h. in work zone.

**Frontage Roads**

**Pan American Freeway North (Frontage Road) at Menaul Boulevard**

Kelly Cable, Contractor
• From Oct. 22-28, at 9:00 a.m. -3:00 p.m. construction on Menaul east and westbound and Pan American Freeway northbound frontage road. Motorists can expect right lane closures on Menaul east and westbound at the frontage road.

**Pan American Freeway North and Southbound (Frontage Road) at Montgomery Boulevard**

AUI Inc., Contractor
• From Oct. 15-17, at 8:00 p.m.-5:00 a.m. construction on Montgomery eastbound and westbound between Pan American Freeway north and Carlisle. Please follow posted signs.

**Frontage Road Northbound Oak Street from Silver to Central Ave.**

Miller Bonded, Contractor

Project timeline: Oct. 13-Oct. 23, 2015 from 8:00 a.m.-3:00 p.m. Utility work will be performed in this area. Expect right lane closures from Silver Ave. SE to Central Ave. SE

**All projects scheduled weather permitting and are subject to change without notice.**

**For more information log onto** [**www.nmroads.com**](https://webmail.state.nm.us/owa/redir.aspx?SURL=5XYxTNQMEbtndR8sDF8Yh26ibgplm0-PpwGs3SeekD0_VBFC6G3SCGgAdAB0AHAAOgAvAC8AdwB3AHcALgBuAG0AcgBvAGEAZABzAC4AYwBvAG0ALwA.&URL=http%3a%2f%2fwww.nmroads.com%2f) **or call 511.**

**To reach NMDOT District 3 PIO**

**CONTACT:**

Bernadette Bell, Public Information

(505) 798-6645 (Office) (505) 220-4153 Mobile

Bernadette.bell@state.nm.us

###